# Progress Report

### 1. Principal Investigator

Name: Sonal Kamble
Email: kambles2@newpaltz.edu
This is an individual project completed under the supervision of the course instructor.

### 2. Project Title

AI Meme Generator: Context-Aware Meme Recommendation Using Text Analysis

### 3. Summary of Progress

Since presenting the proposal on September 23, the AI Meme Generator has progressed from concept to a functioning prototype. The Java-based application accepts a natural-language sentence from the user, analyzes its meaning, and generates a contextually appropriate meme. The current dataset draws on well-known shows such as The Office, Modern Family, The Big Bang Theory, Breaking Bad, and select Bollywood dialogues.

Key accomplishments so far include:

- Implementation of a keyword-weighted dataset stored in a Map<String, Meme> for fast look-ups.

- Development of a colorful Swing UI with an interactive input field and “Generate Meme” button.

- GIF support with automatic scaling so the meme fills the window dynamically.

- A working matching algorithm that retrieves memes based on context words like angry, happy, or tired.

Together these features provide a functional, visually engaging prototype that demonstrates the potential of context-aware humor generation.

### 4. Activities Conducted

From late September to November 2025, several milestones have been completed:

- Week 1 – 2 (Sept 23 – Oct 5): Project scope was finalized. Background research on AI meme systems and sentiment analysis was conducted, and the initial system design was completed.

- Week 3 (Oct 6 – 12): The IntelliJ project structure was created with base classes (Meme, MemeMatcher, MemeRepository), along with the logic for retrieving memes from keyword input.

- Week 4 (Oct 13 – 19): The user interface was implemented using Java Swing; image display and basic input-output functionality were verified.

- Week 5 (Oct 20 – 27): GIF integration was added; memes are now fetched via URLs and rendered smoothly. Dataset was expanded with U.S.-popular memes from multiple TV shows.

- Week 6 (Oct 28 – Nov 3): Major refinements were made to improve performance and visual appearance. GIFs now occupy the full window, and the interface aesthetics were enhanced.

- Week 7 (Nov 4 – 11): Work began on extending the dataset and designing grammar-based text analysis to extract the subject and object of user input.

### 5. Work Remaining

Several areas of development are planned for the coming weeks:

- Dataset Expansion: The next stage will grow the meme repository from roughly 20 entries to more than 100. Each meme will include richer contextual keywords with weighted values for better accuracy.

- Grammar-Based Context Parsing: The project will implement a rule-based or lightweight NLP approach to detect the subject, object, and emotion in the user’s sentence. This will help resolve ambiguity when multiple keywords are present. For example, in “I am angry at my laptop,” the system will recognize angry as the emotion and laptop as the object, leading to a frustration-themed meme.

- Evaluation and Testing: Both automated and human-based evaluation will be introduced. Automated testing will compare predicted memes against a labeled dataset of sample inputs, while user feedback will assess humor and relevance quality.

- Future AI Integration: Depending on time, the project may interface with simple NLP libraries such as Stanford CoreNLP or spaCy (via Python microservice) for sentiment and dependency parsing.

### 6. Challenges and Resolutions

The primary challenge has been balancing simplicity with contextual understanding. Early versions relied only on keyword matching, which sometimes produced irrelevant memes when several keywords overlapped. The planned grammar-based improvement directly addresses this limitation by allowing the system to focus on the dominant word or phrase.
Another challenge was display optimization for GIFs, which was solved by resizing images dynamically in Swing. Additionally, the initial proposal lacked detailed evaluation criteria, which has now been corrected with a two-level testing approach involving both automated accuracy checks and user feedback surveys.

### 7. Significant Changes to Proposal

Since the proposal presentation, several enhancements have been made to strengthen the project:

- The dataset has evolved from a static list to a weighted keyword map, improving search precision and retrieval time.

- A new plan introduces grammar-based context analysis, allowing the generator to distinguish between different elements of a sentence.

- A formal evaluation framework has been defined, ensuring measurable performance and response quality.

- Visually, the app has been upgraded to display full-screen GIFs, creating a more engaging experience.

- The project scope has shifted from a “simple AI meme tool” toward a context-aware recommendation engine capable of semantic interpretation.